BLUECARE TALLEYHAVEN

# NFC Resident Profile System

Project Development Log & Documentation

| Developer | Lincoln Huggard, Registered Nurse — Bluecare Talleyhaven |
| --- | --- |
| Organisation | Bluecare / UnitingCare Queensland |
| Project Start | 21 March 2026 |
| Document Date | 29 March 2026 |
| Document Type | Development Log & Intellectual Property Record |
| Status | Active — Ongoing Development |

# 1. Project Overview

This document records the development of an NFC (Near Field Communication) based resident profile system for Bluecare Talleyhaven, a residential aged care facility in Queensland, Australia, operating under the BlueCare/UnitingCare organisation. The system was conceived, designed, and built by Lincoln Huggard RN, a Registered Nurse at the facility.

This document serves as a formal record of the project concept, development timeline, technical decisions, and intellectual property. It is intended to establish a clear record of the origin and development of this system.

## 1.1 Problem Statement

Bluecare Talleyhaven regularly relies on agency staff and visiting clinicians who have limited familiarity with individual residents. Current practice requires these staff to either navigate the care management system or rely on verbal handover — both of which are time-consuming and inconsistent. This creates an information gap that can affect the quality and safety of care delivered, particularly regarding:

Resident communication preferences and preferred names

Known behavioural triggers and de-escalation strategies

Clinical risk flags including falls risk, dietary requirements, and pressure area protocols

Resuscitation status and restrictive practice information

Personal care aids and equipment requirements

## 1.2 Solution Concept

The NFC Resident Profile System enables staff to tap a small NFC sticker tag mounted on a resident's door frame with any modern smartphone. The phone opens the resident's profile page instantly in the browser — requiring no app installation, no login to a care system, and no prior knowledge of the resident. A shared PIN provides basic access control.

The system is explicitly designed as a point-of-care communication aid, not a replacement for the formal care plan or clinical documentation system.

# 2. Development Timeline

All development work was carried out by Lincoln Huggard RN. The following records the chronological development of the system components.

## 21 March 2026 — Phase 1 — Initial Concept & Core Profile Template

Concept originated during discussion of NFC tag applications in aged care settings

Identified the specific use case of resident door frame profiles for agency and visiting staff

Designed the core resident profile HTML template with five structured sections: Identity & Communication, Routine & Care Preferences, Behavioural & Emotional, Clinical Flags, and a footer with last-updated timestamp

Established ward structure: Acacia (rooms 1-12), Banksia (rooms 15-24), Grevillea (rooms 1-14), Jacaranda (rooms 1-12), Melaleuca (rooms 1-12)

Designed for Bluecare Talleyhaven with facility branding in sage green colour scheme

Mobile-first design optimised for phone screen viewing after NFC tap

## 29 March 2026 — Phase 2 — Profile Editor Tool

Built a standalone HTML profile editor — a form-based tool for senior staff to create and edit resident profiles without coding knowledge

Editor generates complete HTML profile files ready for hosting

Includes all profile sections as editable form fields

Quick risk flags grid with single-click selection

Alert banner system with None / Amber Warning / Red Alert levels

Auto-populated "Last Updated" timestamp and staff name field

Download generated profile as correctly named HTML file

## 29 March 2026 — Phase 3 — Load & Edit Existing Profiles

Added Load Profile button — allows uploading an existing profile HTML file back into the editor for modification

Implemented dual parsing strategy: JSON data block (primary) and text scraping fallback for legacy profiles

Added hidden JSON data block embedded in every generated profile — ensures future-proof loading regardless of visual design changes

Schema versioning implemented (schemaVersion field) to support forward compatibility

Load banner confirms source and format of loaded profile

## 29 March 2026 — Phase 4 — Care Plan Import

Added Import Care Plan modal — staff can paste free-text care plan summaries and the editor extracts relevant information

Pattern-matching extraction for: name, preferred name, room, ward, hearing, vision, language, cognition, dietary information, mobility, falls risk, skin integrity, allergies, behavioural notes, and more

Automatically ticks relevant risk flags based on detected keywords

Auto-sets alert level to red and pre-fills alert message when high falls risk is detected

Documented a recommended care plan text template for optimal extraction accuracy

All extracted data remains editable before generating the profile

## 29 March 2026 — Phase 5 — GitHub Hosting & Publishing

Established GitHub repository: lincolnhuggard20/talleyhaven-profiles

Enabled GitHub Pages for free public hosting of resident profile HTML files

Implemented ward-based folder structure in repository: residents/acacia/, residents/banksia/, residents/grevillea/, residents/jacaranda/, residents/melaleuca/

Built Publish to GitHub button in the editor — one-click publishing directly from the editor to the live repository

Built Load from GitHub button — fetches existing profiles from repository back into editor by ward and room number selection

GitHub credentials (username, repository, token) embedded in editor for seamless staff use

Generated profile URLs follow consistent pattern for NFC tag programming

Output section displays: filename, GitHub upload path, and complete NFC tag URL after generation

## 29 March 2026 — Phase 6 — Security — PIN Lock Screen

Added PIN lock screen to all generated resident profiles

Staff enter shared PIN (4228) before profile content is displayed

Session-based authentication — PIN persists for browser session, not required again until browser is closed

Lock screen displays Bluecare Talleyhaven branding and clear staff instruction

Error animation and message on incorrect PIN entry

PIN implemented via inline event handlers to avoid script tag parsing conflicts in HTML template generation

## 29 March 2026 — Phase 7 — Clinical & Care Content Enhancements

Added NFR / Resuscitation Status to alert banner: For Resuscitation (green) and Not for Resuscitation (red)

Added Restrictive Practice toggles: Chemical Restraint, Environmental Restraint, Mechanical Restraint

NFR and Restrictive Practice status displayed as prominent coloured bar at top of resident profile

Updated Quick Risk Flags to focus on HIGH risk CDECT-relevant flags only: Falls Risk HIGH, Waterlow HIGH, Allergy Alert, Pressure Injury, Dementia, Wheelchair, Diabetes, Sundowning, and Restraint flags

Renamed Skin Integrity field to Waterlow / Skin Integrity

Added Care Aids & Equipment section: Hearing Aids, Glasses/Vision Aids, Dentures, CPAP, Leg Protectors, Hip Protectors, Special Creams/Skin Products, Makeup/Personal Grooming

Allergies field expanded to textarea to accommodate multiple entries

JSON data block updated to schema version 2 to capture all new fields

# 3. System Architecture & Technical Decisions

## 3.1 Technology Stack

| Component | Technology / Decision |
| --- | --- |
| Profile Pages | Pure HTML/CSS — single self-contained files, no JavaScript framework, no external dependencies except Google Fonts |
| Profile Editor | Single HTML file with vanilla JavaScript — no build tools, no server required, opens directly in any browser |
| Data Persistence | Hidden JSON div embedded in each profile HTML file (schemaVersion 2) — data travels with the file, no database required |
| Hosting | GitHub Pages (current) — free, public repository; Netlify (evaluated) — faster deployment; future: internal server via Bluecare IT |
| Publishing | GitHub REST API v3 — editor calls API directly from browser to create/update files in repository |
| NFC Tags | NTAG213 sticker or epoxy tags — programmed with profile URL using NFC Tools app (iOS/Android) |
| Access Control | Shared PIN (session-based sessionStorage) — basic deterrent layer; full authentication planned for IT-managed hosting phase |

## 3.2 Repository Structure

GitHub repository: lincolnhuggard20/talleyhaven-profiles

talleyhaven-profiles/ (root)

residents/

acacia/        — room-1.html through room-12.html

banksia/       — room-15.html through room-24.html

grevillea/     — room-1.html through room-14.html

jacaranda/     — room-1.html through room-12.html

melaleuca/     — room-1.html through room-12.html

## 3.3 Profile URL Structure

NFC tags are programmed with URLs following this consistent pattern:

https://lincolnhuggard20.github.io/talleyhaven-profiles/residents/{ward}/room-{n}.html

NFC tags do not need to be reprogrammed when profile content is updated. The URL remains constant — only the file content at that URL changes. Tags only require reprogramming if a resident moves rooms or wards.

# 4. Tools Built

## Profile Editor

File: profile-editor.html

A standalone browser-based tool for creating, editing, and publishing resident profiles. Includes care plan text import, GitHub load/publish integration, NFR/restrictive practice toggles, risk flags, and care aids sections. Self-contained — no installation required.

## Resident Profile Page

File: room-{n}.html (per resident)

Generated HTML file for each resident. Mobile-optimised, PIN-protected, with embedded JSON data block for future-proof editing. Hosted on GitHub Pages.

## Care Plan Import

File: Feature within profile-editor.html

Modal text input that accepts pasted care plan text and uses pattern matching to pre-populate profile fields. Reduces data entry time for new profiles.

## GitHub Publish

File: Feature within profile-editor.html

One-click publishing of generated profiles directly to the GitHub repository via the GitHub REST API. No manual file upload required.

## GitHub Load

File: Feature within profile-editor.html

Fetches existing profiles from GitHub by ward and room number selection, parses the embedded JSON data block, and populates all editor fields for editing.

# 5. Profile Content Structure

Each resident profile contains the following structured sections. This structure was designed by Lincoln Huggard RN based on clinical experience and the requirements of the Aged Care Quality Standards.

## Alert Banner

Configurable alert level: None, Amber Warning, Red Alert

Free-text alert message (e.g. HIGH FALLS RISK — sensor mat in use)

NFR / Resuscitation Status: For Resuscitation (green bar) or Not for Resuscitation (red bar)

Restrictive Practice indicators: Chemical, Environmental, and/or Mechanical

## Quick Risk Flags

Falls Risk — HIGH

Waterlow Score — HIGH

Allergy Alert

Pressure Injury

Dementia

Wheelchair

Diabetes

Sundowning

Chemical / Environmental / Mechanical Restraint

## Identity & Communication

Full name and preferred name/nickname

Name note (how to address the resident)

Primary language and interpreter needs

Hearing aids and hearing notes

Vision aids and vision notes

Cognition and orientation level

Communication tips (highlight box)

## Routine & Care Preferences

Wake time preference

Morning routine preferences

Personal care notes (carer preference, privacy needs)

Food and fluid preferences (including IDDSI level)

Rest and nap preferences

Evening routine preferences

## Behavioural & Emotional

Known triggers

De-escalation approaches

Emotional baseline and personal interests

Distress response note (auto-generated highlight box)

## Clinical Flags

Falls risk detail

Waterlow score and skin integrity notes

Swallowing precautions and IDDSI level

Allergies (drug and food)

Mobility requirements

Reference to full care management system

## Care Aids & Equipment

Hearing aids

Glasses/vision aids

Dentures (full or partial)

CPAP

Leg protectors

Hip protectors

Special creams/skin products

Makeup/personal grooming preferences

# 6. Privacy & Legal Considerations

## 6.1 Applicable Framework

The system operates under the Privacy Act 1988 (Cth) and the Australian Privacy Principles (APPs). The most relevant principles are APP 11 (security of personal information) and APP 6 (use and disclosure limited to purpose of collection).

## 6.2 Design Decisions Made for Privacy

No resident photographs stored in the system

No full clinical diagnoses, medication charts, or detailed clinical documentation included

Profile content limited to preference, communication, and high-level clinical flag information

PIN-based access control on every profile page

Session-based authentication — requires re-entry when browser is closed

JSON data block is non-executable and invisible to end users

System explicitly documented as a communication aid, not a clinical record

## 6.3 Current Limitations & Planned Improvements

The current prototype uses public GitHub Pages hosting. While profile URLs are not indexed or searchable, they are technically accessible to anyone who obtains the URL. This is identified as the primary security limitation requiring IT team resolution before full facility-wide deployment. Planned improvements include:

Migration to internal Bluecare network hosting (requires IT team)

Integration with Bluecare/Microsoft 365 staff authentication

Audit logging of profile access

Formal privacy impact assessment by Bluecare compliance team

# 7. Alignment with Aged Care Quality Standards

| Standard 1 — Consumer Dignity and Choice Profiles directly support residents being known and addressed as individuals. Preferred names, communication preferences, and personal routines are surfaced immediately at the point of care. | Strongly Supports |
| --- | --- |

| Standard 2 — Ongoing Assessment and Planning Profiles complement the care plan but must remain synchronised with it. A profile update protocol tied to the care plan review cycle is required. | Conditional |
| --- | --- |

| Standard 3 — Personal Care and Clinical Care Clinical flags support safe care delivery. Risk exists if profiles become outdated after clinical changes. The Last Updated timestamp and update workflow are key safeguards. | Conditional |
| --- | --- |

| Standard 8 — Organisational Governance Formal governance documentation required. System must be recorded in Bluecare's privacy framework and IT asset register before full deployment. | Action Required |
| --- | --- |

# 8. Future Development Roadmap

## Phase 1 — Pilot (Current)

Single ward pilot — proposed Acacia Ward

Management review and privacy impact assessment

Staff feedback collection

IT team briefing and hosting assessment

Documentation of outcomes for broader proposal

## Phase 2 — Infrastructure

IT team establishes internal hosting solution

Migration from public GitHub Pages to Bluecare-managed hosting

Microsoft 365 / Azure AD integration for staff authentication

Formal inclusion in Bluecare privacy and IT governance frameworks

Profile maintenance protocol established and documented

## Phase 3 — Full Deployment

Rollout across all five wards — Acacia, Banksia, Grevillea, Jacaranda, Melaleuca

NFC tag installation across all 60 resident rooms

Senior staff training on profile editor and maintenance workflow

Profile review cycle integrated with existing care plan reviews

Ongoing IT support and maintenance plan

## Phase 4 — Enhancement (Potential)

Ward index page listing all residents per ward with quick-access links

Audit logging of profile views

Integration with care management system for automatic flag synchronisation

Evaluation of broader rollout across other Bluecare facilities

Assessment of commercial or innovation grant opportunities

# 9. Intellectual Property Record

This section records the origin and development of the NFC Resident Profile System for the purpose of establishing prior art and intellectual property history.

Origin: The concept, design, and implementation of the NFC Resident Profile System was originated and developed by Lincoln Huggard RN, Registered Nurse at Bluecare Talleyhaven, commencing March 2026. All system components were designed by Lincoln Huggard with the specific clinical context and workflow requirements of Australian residential aged care.

The following components represent the original work of Lincoln Huggard:

The specific combination of NFC tag technology with HTML-based resident profiles designed for aged care point-of-care use

The profile content structure and field design based on clinical nursing practice at Talleyhaven

The standalone browser-based profile editor with integrated care plan text import and GitHub publishing

The embedded JSON data block approach for future-proof profile portability

The ward-based URL structure aligned to Talleyhaven's specific ward configuration

The NFR/resuscitation status visual design (green/red bar) and restrictive practice integration

The clinical flag selection based on CDECT report HIGH-risk categories

The care aids and equipment section based on Talleyhaven's care preference sheets

This document, together with the associated source files and this conversation record, constitutes the primary evidence of the development timeline and intellectual origin of this system.

Bluecare Talleyhaven — NFC Resident Profile System — Development Log
Lincoln Huggard RN — 29 March 2026 — Internal Document